# Minutes NSI-WG conf call 01 July 2015

***Attendees:***

Guy R.

Henrik TJ.

Chin G.

Tomohiro K.

John M.

***Apologies:***

Hans T

Miroslav Z.

***Agenda:***

* Update on outcomes of discussions at the NSI meetings in TNC
* Review NSI missing features list and provide an update on their progress: <https://docs.google.com/document/d/1L622wvWqCNpBplNMc2ccoIPxZBSaRbXW1IPgoZJFfjk/edit?pli=1>
* Review the outstanding NSI v2.0 docs and timeline for completion
* Preparation for NSI meeting at GLIF15 in Prague in September.

***Minutes:***

Update on outcomes of meeting in Porto:

* Detailed review of the AA document.
* Agreement on approach for resource collision avoidance.
  + A new *resourceQuery* message
  + Additional hint information in the *reserveFail* message
  + A common structure is returned for both cases
* Agreed a set of principles for ero
* Error messages. Renamed *vlanSwitchingNotAvailable* to *labelSwappingNotAvailable*.
* Agreed NSI timeout rules – CS errata
* These changes will be implemented in NSI CS 2.1

**Other business:**

* Next call 15th July

***Action Points:***

**AP1**: Guy to integrate AA doc edits and send to Richard HJ for review.

**AP2**: John to send Guy agreed changes on error messages and Guy to incorporate into errata doc

**AP3**: Chin to document the collision avoidance with help from John.

**AP4**: John to prepare NSI topology/ STP definition in topo doc

**AP5**: Gerben van Malenstein to work on strategy for monitoring in AutoGOLE. Gerben to investigate possibility of using/trailing CMON trial in AutoGOLE and to liaise with GÉANT for point of contact for support of the CMON code.

**AP6**: John to prepare text for errata on access-control in query message.