# Minutes NSI-WG conf call 05 Aug 2015

***Attendees:***

Guy R.

Tomohiro K.

John M.

Chin G.

***Apologies:***

Henrik TJ.

Hans T

***Agenda:***

* Guy – short update on current document status.
* Review APs from last call.
* Review Richard’s comments on the NSI policy document <https://redmine.ogf.org/dmsf_files/13420>
* Review Chin’s questions about what goes into cs2.1:
  + the resourceQuery in v2.1
  + section 19.6 (reservation request)
* John’s email on error handling from the 30th July.

***APs from last call:***

**AP1**: John to update DDS and send to Guy to review. – done.

**AP2**: John to send Guy agreed changes on error messages and Guy to incorporate into CS doc – ongoing.

**AP3**: Chin to document the collision avoidance with help from John –Ongoing - query in CS 2.1? ongoing.

**AP4**: John to prepare update topo doc – ongoing

**AP5**: John to prepare text for errata on access-control in query message. – done

**AP6**: John to send an email to list regarding *lastModified* filter query changes. Should this be implemented in header or schema? - done

**AP7**: Guy to email Gerben and see if he can survey implementers to get and build a list of current default, worst case and best case. And then build a consensus preferred timeout. - done

**AP8**: Guy to discuss with Trupti to discuss monitoring with RNPs. - done

**AP9**: Guy to request 30 min session in GLIF to provide them with an update of the status of NSI working group. - done

***Minutes:***

* Richard has reviewed the NSI Policy doc. We are still waiting for NSA description doc to be published. Richard is actively reviewing the NSI AA and DDS documents. Current state of documents is summarized here: <https://redmine.ogf.org/dmsf_files/13426>
* Reviewed the NSI Policy document and updated. Updated doc is now available here: <https://redmine.ogf.org/dmsf_files/13420>

**Other business:**

* Next call 19th August

***Action Points:***

**AP1**: John to prepare a set of policy implementation exchange point, specific examples – link ownership.

**AP2**: Guy to review Policy doc changes discussed in this call and mark up and send to list.

**AP3**: Chin to review the coordinator function for feedback and update if necessary.

**AP4**: John to survey implementers on timeout to get and build a list of current default, worst case and best case. And then build a consensus preferred timeout.

**AP5**: – Group to review Johns email regarding *lastModified* filter query changes. Should this be implemented in header or schema?

**AP6**: John to send Guy agreed changes on error messages and Guy to incorporate into CS doc

**AP7**: Chin to document the collision avoidance with help from John