# Minutes NSI-WG conf call 26 Nov 2014

***Attendees:***

Henrik TJ.

Guy R.

Chin G.

Michal B. (PSNC)

John M.

Tomohiro K.

***Apologies:***

Hans T

***Agenda:***

* All to update
* STPid deliverable/ cut-over delay

***Actions from last week***

**AP1**: John MacAuley to discuss current implicit and alternative explicit <peersWith> proposal with Kostas to gather his input. Based his feedback determine solution to proceed with based on majority.

**AP2**: John MacAuley to determine if <peersWith> on uRA and uPA are mandatory or optional.

**AP3**: John MacAuley to complete NSA Description Document and submit to Guy for approval once decisions have been made (see previous AP).

***Minutes:***

* John MacAuley has discussed current implicit and alternative explicit <peersWith> proposal with Kostas to gather his input. Kostas is happy with explicit role in peers with. John to write up this behaviour.
* <peersWith> – John would like to see this as mandatory. PA indicates who their RA is. RA indicates who their PA is.
* NSA Description document will be completed by John on 28 Nov.
* STPiD topology cut-over will be delayed until January. Window for this meeting is second half of January. John to send out doodle to agree date.
* Chin: LHC are more focused on the software implementations rather than which standards have been issued.
* NSI CONTEST software was demoed at SC14. The PSNC team will soon announce that the system is open for peering.

Next call: 3rd Dec

***Actions:***

**AP1**: John to complete NSA Description document will be completed by John on 28 Nov

**AP2**: John to send out doodle poll for cut-over date for new STP format. Second half of January target.