## Slide 1: GÉANT BoD Service Roadmap
Tangui Coulouarn, DeIC
OGF NSI WG meeting, 15 January 2013
Oxford

## Slide 2: Agenda
Service components and objectives
Some of our commitments & KPIs
Footprint and usage of the BoD service
AAI and monitoring: areas of interest for the NSI WG?
Not in scope:
  Details of our NSI implementation except timeline ( see Radek’s presentation)

## Slide 3: BoD as a Service
Possibility to create P2P L2 circuits with guaranteed bandwidth dynamically
User-controlled through web-GUI or own application
Multi-domain
Components:
  Software (mostly AutoBAHN & cNIS)
  Support, troubleshooting, trouble-shooting
  Monitoring
  AAI
  User outreach and PR
  Cost-sharing model, AUP

## Slide 4: BoD in GN3+
BoD in production since GN3
Collectively defined by participating
providers
Several goals, milestones and KPIs
for this service defined with the EC
  Usage:
    Number of users
    Number of circuits
  Footprint:
    Number of NRENs
    Number of end-points
  Monitoring
  NSI CS implementation
  Etc.

## Slide 5: Work-plan on the service largely pre-constrained

## Slide 6: (Revised) timeline for NSI implementation
Alpha release: End of January
  Based on NSI v2 final revision (r116)
  Internal and interoperability testing
Beta release: Middle of February
  Testing by NRENs
Production release: Middle of March
  Frequent updates will be difficult by then due to the NRENs installed base
  Further upgrades should mostly be backwards interoperable

## Slide 7: Test procedure
Unit and integration testing
Internal validation/system testing
Interoperability testing
  Plans for testing with OpenNSA following alpha release

## Slide 8: Risks / Pending issues
Later wsdl revisions will cause delay even if changes are small
Topology definition and exchange not standardized
STP semantics as detailed in Radek’s presentation

## Slide 9: Footprint
GÉANT, GRNet, Pionier, HEAnet, JANET,
NORDUnet, DeIC, CARnet, SURFnet
- committed since GN3
- different stages (testbeds, production)
FUNET since August 2013; DFN currently
Testing
ESNet/Internet2 (IDCP)
  Since August 2013
  But down for a number of weeks
Circuits for users in NRENs with BoD:
  iMinds in Belnet
  eMusic project involving GARR and
  CESNET
Notes: NSI opens perspective

## Slide 10: Use of BoD 1. The known users (esp. Here)
LHCONE/CERN.
  Pilot
  Concretely, big overlap with this group as well as GLIF, etc. known here
Radio-astronomy (NEXPReS, JIVE, etc.)
Network experts: Bonfire, Mantychore, XIFI, FIRE, Fed4Fire…
Notes: end-points in Europe (Bristol, Edinburgh, i2Cat, Greece), and in the US: GENI and in Australia. Possibility to use static link to Australia.

## Slide 11: Use of BoD 2. Emerging users
Bioinformatics (ELIXIR).
High energy physics: e.g. Denmark with SLAC, IPP, ILL.
Recent meetings with small groups are encouraging
Attempts outside “hard” science: eMusic

## Slide 12: Use of BoD 3. Challenges
Last mile
Asymmetry of the interest and capacity between end-points
Lead time

## Slide 13: Monitoring: an area for OGF collaboration?
Control plane:
  Several solutions using Nagios / Icinga
  Slow to deploy in the different NRENs
Data plane: circuit usage
  cMON D with different scenarios:
    SNMP traps sent to local agent
    SNMP traps sent to central agent
    SNMP polls
  Pilot with GÉANT, HEAnet and GRnet running before end of Q1 2014
  Production by end of Q2 2014
  Integration with PerfSONAR UI
Notes: 4 methods with Nagios: ping checks, SOAP, NSCA, NRPE

## Slide 14: AAI: collaboration within the OGF?
First approach consisted in defining policy and then deployment
It seems that the way to be followed is going to be implementation first on minimal policies

## Slide 15
Thank you!