# Minutes NSI-WG conf call 14 Dec 2016

***Attendees:***

Chin G.

Tomohiro K.

Guy R.

John M.

***Apologies:***

Hans T.

***Agenda:***

* Discuss next face-to-face meeting options.  TNC17 will be held in Linz, Austria between 29 May - 2 June 2017
* Update on progress of writing up NSI documents: <https://docs.google.com/spreadsheets/d/1IWCltcKtNfh4Z532iGsJgCWygornkx2bH06d2ZFroYU/edit#gid=1999962097&vpid=A1>

***APs from previous calls:***

**AP:** John to move updated schema into OGF space – done.

**AP:** John to work on topology document – ongoing.

**AP:** Guy to update CS v2 vs. v2.1 delta document – done.

***Minutes:***

Should we have an NSI meeting at TNC? Yes. If possible hold this meeting later in the week. Half day is desirable. Should be no overlap with SDN meeting.

Draft agenda for the NSI meeting at TNC17:

* Future for NSI
* Jerry short presentation on GTS
* Discuss defining a light-weight REST interface
* Who and how do people use NSI? Review how it is used.
* Jun Bi from CERNET to discuss their East-West bridge (to be confirmed)

NSI CS v2.1:

* The Delta document did not match the document on query and query sync.
* John has updated the query section with new diagrams.

Error document changes:

* Current behaviour: when the NSA aggregator receives a child error the most serious error is sent up-stream and optional nested minor errors are included.
* Some errors (such as ‘Invalid connection Id’) should not be passed up. John has now added 502 error code for this situation to show that a child exception is present. John has updated associated examples.
* A new error code 503 has been added for NRM communication errors. Added a more specific error code. This is now under the NSA error.
* Kudoh suggests that the generic name for 500 error group should be changed from ‘generic internal error’ to ‘generic NSA error’. Guy to update.

**Other business:**

* Next call: tbd

***Action Points:***

**AP1:** Guy to review and push out john’s changes NSI CS doc

**AP2:** Guy to review delta doc and post onto Remdine.

**AP3:** Guy to create Remine issue for delta doc to go to public comment

**AP4:** John to add 3 edits to DDS doc as previously discussed and send to mailing list.

**AP5:** Guy to create TNC17 NSI meeting request.

***APs from previous calls:***

**AP:** John to work on topology document – ongoing.